# Initial Project Planning Template

| Date |  |
| --- | --- |
| Team ID |  |
| Project Name | Smart Lender – AI Powered Loan Approval Prediction System. |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Requirement Analysis | USN-1 | As a data analyst, I can collect and organize loan applicant datasets for model training. | 2 | High | Divya Sri Nunnagoppala | 15-03-2026 | 21-03-2026 |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I will preprocess the dataset by handling missing values and preparing the data for model training. | 1 | High | Divya Sri Nunnagoppala | 15-03-2026 | 21-03-2026 |
| Sprint-2 | Model Building | USN-3 | As a machine learning engineer, I can train Decision Tree, Random Forest, KNN, and XGBoost models for loan prediction. | 2 | Low | Divya Sri Nunnagoppala | 22-03-2026 | 31-03-2026 |
| Sprint-1 | Model Evaluation | USN-4 | As a developer, I can evaluate different machine learning models and select the best-performing model for deployment. | 2 | Medium | Divya Sri Nunnagoppala | 22-03-2026 | 31-03-2026 |
| Sprint-1 | Application Building | USN-5 | As a user, I can enter my loan details and receive an instant loan approval prediction through the web application. | 1 | High | Divya Sri Nunnagoppala | 01-04-2026 | 10-04-2026 |